# STATEMENT OF WORK (SOW)

## Project Title

VAKVIC – Value Analytics & Knowledge-driven Value Intelligence Core

Date:08/02/2026
Prepared By: VAKVIC Solutions

## 1. Introduction

The Software Engineering course project includes this Statement of Work (SOW) which describes VAKVIC development objectives and project boundaries and required results and project roles.

VAKVIC (Value Analytics & Knowledge-driven Value Intelligence Core) functions as a complete analytical system which combines machine learning models with backend components to provide educational and analytical tools for predicting financial asset prices and conducting comparative studies and developing customized portfolio optimization solutions.

## 2. Scope of Work

### Project Description

The project creates a financial intelligence platform which operates through a web interface to analyze various asset types that include stocks, mutual funds, bonds, and gold and silver commodities. The system uses historical financial data together with neural network models to forecast asset price movements and evaluate financial products while generating optimal investment portfolio recommendations that match user-set criteria.

### Objectives

- To design a modular and scalable software architecture

- machine learning models (including neural networks where applicable) for time series forecasting

- To develop a portfolio optimization engine based on predicted returns and risk

- To provide clear data visualization through a user friendly web interface

### Key Activities

- Requirement analysis and system planning

- Backend API and service development

- Database design and financial data storage

- Machine learning and neural network model implementation

- Frontend development and visualization

- Testing, validation, and documentation

## 3. Deliverables

| Deliverable | Description | Due Date |
| --- | --- | --- |
| System Design Document | Architecture diagrams, flowcharts, UML diagrams | Week 3 |
| Backend Implementation | APIs, data handling, and integration | Week 5 |
| ML Models | Neural network models for prediction and ranking | Week 7 |
| Frontend Interface | Dashboards, charts, and user interaction | Week 8 |
| Final Report | Complete project documentation | Final Week |

## 4. Timeline and Milestones

| Milestone | Description | Due Date |
| --- | --- | --- |
| Project Kickoff | Requirement finalization and planning | Week 1 |
| Phase 1 Completion | Backend and database setup | Week 5 |
| Phase 2 Completion | ML model integration and testing | Week 9 |
| Final Delivery | Submission of all deliverables | Final Week |

## 5. Roles and Responsibilities

- Service Provider: VAKVIC

  - Responsible for system design, backend development, machine learning model implementation, frontend integration, testing, and documentation

- Client Contact:

  - Software Engineering Course, Mahindra University

## 6. Assumptions and Constraints

### Assumptions

- Historical financial datasets are publicly available

- Open source libraries and frameworks are permitted

- The platform is developed strictly for academic and educational use

### Constraints

- Limited project timeline as per academic schedule

- Restricted or delayed access to real time financial data APIs

- Predictions are for analytical demonstration and not real world financial advice

## 7. Approval Signatures

Client:
Name: Software Engineering Course, Mahindra University
Title: ____________________
Signature: ________________
Date: ____________________

Service Provider:
Name: VAKVIC
Title: Project Development Team
Signature: ________________
Date: ____________________